# AI-Powered DSA Interview Assistant — Project Context README

**Purpose of this document:** This README is a detailed, portable context file for another ChatGPT conversation, LLM, developer, or collaborator. It captures the project's goals, decisions, architecture, technology choices, implementation roadmap, constraints, and open questions discussed so far. Use it as the source of truth when continuing project planning or implementation.

**Important:** This is a planned project architecture, not a claim that the system has already been built. Performance targets and resume metrics must only be reported after they have been measured.

## 1. Project Overview

### Working description

Build an AI-powered browser extension for data structures and algorithms (DSA) interview preparation. The extension integrates into coding-practice websites and provides contextual learning assistance while the user is viewing a problem.

Target platforms include:

LeetCode

GeeksforGeeks (GFG)

Codeforces

CodeChef

HackerRank

The extension should recognize the problem the user is currently viewing and provide relevant information from a central DSA knowledge base. A companion backend powers search, company-question intelligence, recommendations, and AI tutoring.

This is intended to be a substantial portfolio/resume project demonstrating backend engineering, search and retrieval, AI integration, systems programming, browser-extension development, data engineering, evaluation, and cloud deployment—not merely a generic chatbot wrapper.

### Product positioning

Position the product as an AI-powered interview-preparation and learning assistant, not a tool designed to bypass the learning process. The primary user experience should support progressive hints, concept explanations, debugging guidance, related-problem discovery, and interview preparation. Full solutions may be offered as an explicit, user-requested learning mode rather than automatically revealed.

### Core user journey

A user opens a supported coding problem.

The extension identifies the platform and extracts the problem title, URL, and any available metadata.

The extension matches the page to a canonical problem record in the backend.

It displays a contextual side panel or popup.

The user can view company associations, difficulty, topic/pattern information, similar problems, hints, explanations, and recommendations.

When the user asks a question, the backend retrieves relevant context and invokes an LLM.

The answer streams back to the extension.

If the user opts in to progress tracking, their bookmarks, notes, solved status, and learning preferences are stored.

## 2. Goals and Non-Goals

### Main goals

Identify the current problem on supported coding websites.

Build a structured, searchable DSA problem knowledge base.

Ingest company-wise DSA problem lists from a public repository supplied by the project owner.

Show company associations and source/provenance for those associations.

Support keyword, semantic, and metadata-filtered retrieval.

Recommend related, prerequisite, and follow-up problems.

Offer progressive AI hints and grounded explanations.

Explain user-submitted code and help reason about errors and edge cases.

Provide a useful browser-extension interface rather than relying solely on a standalone chat website.

Measure retrieval quality, response quality, latency, and cost.

Deploy the system with repeatable builds, monitoring, and secure configuration.

Keep the architecture understandable and cost-conscious during early development.

### Non-goals for the initial MVP

Do not start with Kubernetes, multi-cloud deployment, or a large collection of microservices.

Do not build every feature before validating the core user journey.

Do not claim millions of embeddings, production-scale traffic, or percentage improvements without measurement.

Do not assume all sites expose the same DOM structure or metadata.

Do not depend on scraping restricted or copyrighted content in violation of source terms. Prefer official APIs, permissively licensed datasets, user-provided data, or sources whose terms permit the intended use.

Do not make an LLM the source of truth for company-question frequency. Treat repository data as evidence with provenance and limitations.

## 3. Confirmed Technology Decisions

The user has explicitly chosen a Go + C++ architecture, with Python only where it is genuinely useful or where the AI/ML ecosystem makes it the practical choice.

| Component | Preferred technology | Responsibility |
| --- | --- | --- |
| Browser extension | TypeScript + React | Extension UI, page integration, user interactions |
| Extension build tooling | Plasmo or another maintained extension framework; compare options before committing | Packaging, content scripts, background/service-worker setup |
| Main backend/API gateway | Go | HTTP APIs, auth, orchestration, rate limits, streaming, service coordination |
| Search/retrieval performance components | C++ | Custom inverted index, BM25, scoring/ranking, performance-sensitive algorithms |
| AI/ML utilities | Python, only where needed | Embeddings, model tooling, evaluation and optional reranking |
| Relational database | PostgreSQL | Users, canonical problem records, company associations, progress, notes, bookmarks |
| Vector database | Qdrant is the preferred production candidate; ChromaDB is an acceptable prototype alternative | Store embeddings and searchable text chunks |
| Cache/rate-limit store | Redis | Cache, throttling, short-lived state, idempotency where appropriate |
| LLM access | Provider API behind a Go interface | Hints, explanations, code feedback, grounded tutoring |
| Local development | Docker Compose | Reproducible local services |
| CI | GitHub Actions | Formatting, tests, linting, build checks |
| Cloud | AWS is the initial deployment preference | Host services and managed storage |
| Object storage | Amazon S3, if needed | Dataset snapshots, import files, backups/artifacts |
| Monitoring | Structured logs first; Prometheus/Grafana or managed alternatives later | Latency, errors, throughput, resource use |
| API contract | OpenAPI for HTTP; gRPC only if justified for internal service calls | Typed service interfaces |

### Language boundaries

Go should own the main application flow. It should not simply forward every operation through several unnecessary services.

C++ should be introduced for a clear reason. A custom BM25/inverted-index engine is a useful systems component and a strong learning exercise, but it must be benchmarked against a mature implementation. Do not move vector search into C++ merely because C++ is fast: a vector database already provides optimized indexing and search.

Python should not be used for the main backend by default. Use it for embedding generation, model-specific tooling, evaluation scripts, or a local inference pipeline if a suitable Go implementation is impractical. If using a hosted embedding/LLM API, Go can call that API directly; Python may not be necessary for that particular task.

### Important architecture choice

Begin with a modular monolith in Go plus separately executed C++ and optional Python components only where there is a real boundary. Do not create a microservice for every module. The initial system can run locally with Docker Compose and be deployed as a small number of containers.

## 4. High-Level Architecture

┌──────────────────────────────────────────────────────────────┐
│ Browser: LeetCode / GFG / Codeforces / CodeChef / HackerRank │
└──────────────────────────────┬───────────────────────────────┘
                               │ DOM/page metadata
                               ▼
┌──────────────────────────────────────────────────────────────┐
│ Browser Extension: TypeScript + React                        │
│ Content scripts • side panel/popup • platform adapters       │
└──────────────────────────────┬───────────────────────────────┘
                               │ HTTPS + SSE
                               ▼
┌──────────────────────────────────────────────────────────────┐
│ Go Application/API                                            │
│ Auth • validation • orchestration • rate limits • streaming  │
└────────────┬─────────────────┬─────────────────┬─────────────┘
             │                 │                 │
             ▼                 ▼                 ▼
       PostgreSQL            Redis         Retrieval/AI orchestration
             │                                   │
             │                     ┌─────────────┼─────────────┐
             │                     ▼             ▼             ▼
             │                C++ search    Vector DB     LLM/embedding API
             │                (BM25/index)  (Qdrant)      (Python optional)
             │                     └─────────────┬─────────────┘
             │                                   ▼
             └──────────────────────────── Context + grounded response
                                                 │
                                                 ▼
                                      Streamed result to extension
 
Offline / administrative data flow:
Source datasets and company repository
        → Go import/validation pipeline (or small scripts when useful)
        → normalized PostgreSQL records and raw snapshots
        → chunking and embedding generation
        → vector database
        → retrieval/evaluation test suite

The diagram is logical, not a requirement to deploy every box as a separate service.

## 5. Functional Requirements

### 5.1 Problem detection

For each supported platform, implement an independent adapter that attempts to extract:

Platform identifier

Canonical problem URL or platform problem ID

Problem title

Difficulty, if available

Tags/topics, if available

Statement text, only when permitted and necessary

Relevant page metadata

The extension should not assume a single DOM selector will remain valid forever. Prefer stable IDs, semantic attributes, and URL patterns. Add adapter tests with saved HTML fixtures where feasible. When extraction fails, let the user correct the title or search manually.

Problem matching should use, in order of usefulness:

Platform + platform-specific problem ID

Canonical URL

Normalized title plus platform/source evidence

Fuzzy matching as a fallback, with confidence and user confirmation if ambiguous

Do not treat identical titles on different platforms as automatically identical problems.

### 5.2 Contextual extension panel

Suggested tabs or sections:

Hints: progressive hints, from a nudge to a more explicit approach

Explain: concept, algorithm, correctness intuition, complexity

Related: similar problems and prerequisite/follow-up problems

Companies: companies associated with the problem, based on the imported repository

Practice plan: recommended next problems

Notes/progress: bookmarks, notes, status, and revision tracking

Start with a small panel containing problem identity, company associations, related problems, and progressive hints. Add the rest after the core flow is reliable.

### 5.3 Company intelligence

The user has identified a repository containing company folders, where each company lists commonly asked DSA problem names and difficulty levels. The exact repository URL has not yet been provided in this conversation.

Ingest the repository while preserving:

Company name and canonical company ID

Original problem name

Listed difficulty

Repository URL, file path, and commit/version where possible

Import timestamp

Match status and confidence against the canonical problem catalog

A company association is evidence that a repository lists a problem; it is not proof of a verified interview frequency. If the source does not provide numeric counts, do not fabricate counts or label a problem “asked 20 times.” Use transparent wording such as “listed in the Google folder in source repository X.”

### 5.4 AI tutoring

Potential modes:

Progressive hint 1, hint 2, hint 3

Explain the underlying DSA pattern

Explain brute-force and optimized approaches

Explain time and space complexity

Help reason about code and edge cases

Compare algorithms

Generate a practice sequence

The default experience should avoid revealing a full solution immediately. Give users a control to request a more explicit explanation or solution.

### 5.5 Similar-problem recommendations

Combine multiple signals:

Topic/pattern overlap

Shared tags

Semantic similarity

Difficulty distance

Graph relationships such as prerequisite/variant/follow-up

User goals and opt-in progress data

Company associations where supported by source data

Do not use embedding similarity alone to claim that two problems teach the same technique.

## 6. Data Collection and Ingestion

This is the first major engineering workstream.

### Step 1 — Inventory sources and rights

Before coding scrapers, identify:

The exact company-question repository URL

Its license and data format

Whether its entries use platform URLs, IDs, titles, or only names

Permitted sources for problem statements, tags, and editorials

Official APIs or permissively licensed datasets available for each platform

What data is essential for the MVP

Keep the initial dataset narrow enough to validate the product. Company-list data can be useful even if full problem statements are not collected.

### Step 2 — Build a raw-data import layer

Save source snapshots in versioned JSON, JSONL, or CSV files. Retain source provenance rather than overwriting it with normalized values.

Possible record:

{
  "source_type": "company_repository",
  "company_name": "Example Company",
  "problem_title": "Example Problem",
  "listed_difficulty": "Medium",
  "source_repository": "repository URL",
  "source_path": "company-folder/problem-list.md",
  "source_revision": "commit SHA or version",
  "imported_at": "ISO-8601 timestamp"
}

The example is illustrative, not actual data from the repository.

### Step 3 — Normalize and validate

Normalize whitespace, casing, punctuation, and common title variations.

Normalize difficulty into a controlled set: easy, medium, hard, unknown.

Keep the original title alongside the normalized title.

Deduplicate repeated source entries without erasing provenance.

Validate URLs and source references.

Record malformed or unmatched entries for manual review.

Do not silently discard uncertain records.

### Step 4 — Create a canonical problem catalog

Suggested problems fields:

id — internal stable ID

title

normalized_title

platform

platform_problem_id — nullable

canonical_url

difficulty

statement — nullable and only stored if permitted

tags or a normalized relation to topic records

content_source

created_at, updated_at

Use separate platform-mapping records when one underlying problem is represented on multiple websites. Preserve source-specific identity.

### Step 5 — Resolve company repository entries

Match each company-list entry to the canonical catalog. Use platform IDs/URLs where available; otherwise title matching and fuzzy matching can suggest candidates. Store:

Source company

Canonical problem ID, if matched

Original title

Listed difficulty

Source reference

Match method/confidence

Review status

Do not force uncertain matches. Provide an unresolved-record report.

### Step 6 — Add problem content only from appropriate sources

Collect permitted metadata and content needed by the product. Avoid indiscriminate scraping of protected pages or solutions. Respect rate limits, robots directives where applicable, platform terms, licenses, and privacy requirements. If the user manually supplies a problem statement or code for assistance, process only what is needed for that request and apply a clear retention policy.

### Step 7 — Clean and chunk content for retrieval

Use structure-aware chunking rather than blindly splitting every N characters. Keep each chunk associated with its parent problem.

Possible chunk types:

problem_statement

constraints_examples

concept

hint

approach

complexity

editorial — only where content is permitted

pattern_guide

user_note — private, user-specific content, if implemented

Each chunk should have metadata such as:

{
  "problem_id": "internal-id",
  "chunk_type": "pattern_guide",
  "platform": "leetcode",
  "difficulty": "medium",
  "topics": ["sliding-window"],
  "source_id": "source-record-id",
  "content_version": 1
}

Do not embed duplicate copies of the same content without a reason. Preserve code blocks when chunking explanatory text.

### Step 8 — Make ingestion idempotent

Repeated runs should not create duplicate problems or embeddings. Use stable IDs/content hashes, versioned documents, upserts, and a deletion/update policy. Log the number of inserted, updated, skipped, failed, unmatched, and duplicate records.

### Step 9 — Store the normalized data

PostgreSQL: canonical records, source mappings, company associations, users and progress.

S3 or versioned local files: raw source snapshots and import artifacts when useful.

Vector DB: embedding vectors and retrieval-ready chunks.

Redis: not the source of truth; only cache and short-lived operational state.

## 7. Embeddings and Vector Retrieval

### Embedding strategy

Start with one suitable embedding model and a small benchmark dataset. A hosted embedding API can be called from Go if the provider supports it. If using a Python-only library or local model, isolate it behind a small Python process/service.

Possible options to evaluate:

A compact sentence-transformer model for inexpensive local experiments

A suitable BGE/E5-family model

A hosted embedding API if its cost, privacy, and latency fit the project

Choose based on retrieval evaluation, language/code behavior, memory requirements, and licensing—not popularity alone.

### Vector store

Qdrant is the preferred candidate for the deployable version; ChromaDB is acceptable for a quick prototype. Pick one initially rather than operating both.

Store:

Vector

Chunk/document ID

Text or retrievable content reference

Problem/source identifiers

Filterable metadata

Do not store all application state in the vector database. PostgreSQL remains the system of record.

### Initial retrieval flow

Receive a user query and current problem context.

Normalize the query and classify the intent where useful.

Apply platform/topic/difficulty/company filters if requested.

Run keyword search and vector search.

Merge the rankings.

Rerank and deduplicate.

Select a context budget.

Send the selected context to the LLM.

Return the response with references to source problem records.

## 8. C++ Search and Ranking Engine

C++ is intended for demonstrable systems work, not as a requirement to reimplement every database.

### Recommended first C++ component

Build a custom inverted-index and BM25 search engine over a controlled problem/chunk corpus. This provides a concrete reason to use C++ and an objective way to measure its performance.

### Suggested modules

Text normalization/tokenization

Lowercasing where appropriate

Token boundaries

Punctuation handling

Optional stemming/stop words only after evaluation

Special handling for algorithm names, code identifiers, and terms such as C++, BFS, DP, 4Sum

Inverted index

Term → document postings

Term frequency

Document length

Corpus statistics

Stable document IDs

BM25 scoring

Implement the standard BM25 ranking function

Unit-test against hand-computed examples

Compare results with a trusted implementation

Metadata filtering

Filter by platform, difficulty, topic, and canonical IDs

Decide whether filters run before or after candidate retrieval

Ensure filters do not accidentally exclude relevant results

Hybrid rank fusion

Combine lexical ranking with vector retrieval results

Begin with Reciprocal Rank Fusion (RRF) or normalized scores

Tune only on a held-out evaluation set

Diversity reranking

Add Maximal Marginal Relevance (MMR) only if the result set needs diversity

Avoid selecting near-duplicate chunks for the final context

Benchmark and tests

Search relevance tests

Empty-query and malformed-query behavior

Large/small corpus benchmarks

Memory use, throughput, and p50/p95/p99 latency

### How Go calls C++

Recommended initial interface: a separate C++ process exposing a narrow, versioned API. Options include a small HTTP service or gRPC. Start with whichever has the lowest implementation burden and cleanest testability. Avoid CGO initially because it introduces build and deployment complexity; reconsider it only if measurements justify in-process calls.

Example logical request:

{
  "query": "minimum window substring",
  "top_k": 20,
  "filters": {
    "difficulty": "hard",
    "topic": "sliding-window"
  }
}

The actual contract should be defined and versioned before implementation.

### Performance claims

Do not put “42% faster,” “sub-200 ms,” or any other performance figure on the resume until the benchmark exists, the baseline is defined, and the result is reproducible. Compare the custom C++ engine to a sensible baseline on the same hardware and corpus.

## 9. Go Backend

Go is the main backend language.

### Responsibilities

HTTP API and request validation

Current-problem resolution

User and session/authentication flows

Orchestration of PostgreSQL, Redis, retrieval, and LLM calls

Rate limiting and quotas

SSE streaming

Request timeouts, cancellation, and retry policy

Structured logs and metrics

Background import/admin jobs where appropriate

Stable API contracts for the extension

### Suggested package organization

backend-go/
  cmd/
    api/
  internal/
    api/
    auth/
    config/
    problems/
    companies/
    retrieval/
    tutoring/
    recommendations/
    cache/
    persistence/
    ratelimit/
    observability/
  migrations/
  openapi/
  tests/
  Dockerfile
  go.mod

Treat this as a starting point; keep the codebase small until the boundaries become useful.

### Initial API endpoints

Names are illustrative and may change when the API contract is designed.

GET /healthz — liveness

GET /readyz — dependency readiness

POST /v1/problems/resolve — match platform/page metadata to a canonical problem

GET /v1/problems/{id} — fetch problem metadata

GET /v1/problems/{id}/companies — source-backed company associations

GET /v1/problems/{id}/related — related problems

POST /v1/search — keyword/semantic search

POST /v1/tutor/hints — generate the next hint

POST /v1/tutor/chat — grounded tutoring conversation

POST /v1/code-review — reason about submitted code

GET /v1/progress and relevant write endpoints — opt-in user progress

POST /v1/bookmarks — save a problem

GET /v1/companies/{id}/problems — source-backed company list

Protect user-specific endpoints with authentication and authorization. Validate all inputs and cap payload sizes.

### Concurrency

Use Go concurrency when independent I/O tasks can safely run in parallel, for example:

Cache lookup alongside independent metadata retrieval

Lexical and vector retrieval in parallel

Parallel calls to independent services, if they do not duplicate costly work

Use request-scoped deadlines and cancellation. Limit concurrency to protect external APIs and databases. Do not launch unlimited goroutines for user-controlled work.

### Streaming

Start with Server-Sent Events (SSE) for one-way streamed LLM output. WebSockets are unnecessary unless the product later needs sustained two-way communication. Handle disconnects, cancellation, keepalives, proxy buffering, and errors explicitly.

### Authentication and security

For the first version, decide whether accounts are required. A public read-only/basic tutoring MVP can avoid complex account flows. If accounts are added, use a well-maintained authentication approach, secure cookies or carefully managed tokens, password/OAuth best practices, authorization checks, and secret management. Do not invent a custom cryptographic scheme.

### Provider abstraction

Keep the LLM provider behind a Go interface so the implementation can switch between compatible providers. The abstraction should expose only needed features (e.g. chat completion and streaming); do not overgeneralize it into a large framework.

## 10. Python — Only Where It Adds Value

Python is optional, not the primary backend.

Use it for one or more of the following when needed:

Local embedding generation using Python-first libraries

Local model inference if a model's supported runtime makes Python the practical choice

Cross-encoder reranking when a suitable model library requires Python

Retrieval/LLM evaluation scripts and data analysis

Offline experiments to compare models and chunking strategies

Do not add a Python microservice solely because the architecture diagram contains one. If the system uses hosted embedding and LLM APIs that Go can call directly, the online system may need no Python service at all. Python can still be useful for offline evaluation and experimentation.

Any Python service should have a narrow contract, health check, pinned dependencies, timeout handling, and resource limits.

## 11. LLM/RAG Pipeline

### Query intent

Classify requests into a small set of intents:

hint

concept_explanation

problem_explanation

similar_problem_search

company_lookup

code_debugging

complexity_analysis

practice_plan

A rules-based classifier can be enough for the MVP. A model-based classifier should be added only if it demonstrably improves routing.

### Context assembly

Build the final prompt from:

A stable system instruction

The user's current problem metadata

Retrieved, relevant chunks

Relevant conversation history, bounded by a token budget

The latest user request

Output constraints for the selected tutoring mode

Include source IDs or links in the internal context so the answer can cite the evidence it used. Do not ask the model to invent citations.

### Progressive hints

Track which hint level the user has already received. Generate the next hint using the problem and prior hints, without repeating previous hints. If evidence is insufficient, the assistant should say so rather than fabricate a problem-specific detail.

### Grounding and hallucination controls

Retrieve before generating for knowledge-base-dependent answers.

Distinguish source facts from generated suggestions.

Attach source references to retrieved facts.

Ask the model to abstain when context is insufficient.

Validate structured outputs where applicable.

Treat model-produced code and complexity claims as untrusted until tested/reviewed.

Never claim a measured hallucination reduction without a defined evaluation protocol.

### Advanced techniques — later, not in the first version

HyDE: generate hypothetical relevant text and search using its embedding; evaluate whether it improves recall enough to justify the extra LLM call.

RRF: combine lexical and vector rankings without requiring their raw scores to share a scale.

MMR: select relevant but diverse chunks.

Context compression: remove redundant retrieved context under a token budget.

Multi-LLM routing: route based on quality, latency, and cost only after a single-provider baseline works.

Adaptive RAG: use different retrieval paths for hints, code debugging, company search, and conceptual explanations.

Do not implement every advanced technique up front. Add each one behind a benchmark and an explicit reason.

## 12. Browser Extension Implementation

### Suggested technology

TypeScript

React

Plasmo or a comparable maintained framework

Browser Extension Manifest V3

Fetch/streaming APIs for communication with the Go backend

Choose framework and package versions after checking current maintenance, browser support, and build output. The extension should not contain provider API secrets.

### Core extension components

extension/
  src/
    contents/
      leetcode.ts
      gfg.ts
      codeforces.ts
      codechef.ts
      hackerrank.ts
    components/
      AssistantPanel.tsx
      ProblemHeader.tsx
      HintList.tsx
      CompanyList.tsx
      RelatedProblems.tsx
    background/
    lib/
      api.ts
      problemResolver.ts
      platformRegistry.ts
      streaming.ts
    styles/
  tests/
  manifest configuration

Exact paths depend on the chosen framework.

### Platform adapter interface

Each adapter should implement a common conceptual contract:

Determine whether the current URL belongs to the platform.

Extract a platform problem identifier when available.

Extract title and visible metadata.

Return a normalized problem-page object.

Report extraction confidence or missing fields.

Build and test one platform adapter first. LeetCode is a reasonable starting point, but the choice should be validated against actual page behavior. Then add the other platforms incrementally.

### UI behavior

Use a popup or side panel for a simple first release.

If injecting a panel into the page, isolate styles (e.g. with Shadow DOM where appropriate) to reduce CSS conflicts.

Avoid disrupting the site's editor, keyboard shortcuts, or submission flow.

Provide loading, empty, unsupported-page, error, retry, and rate-limit states.

Let the user edit/confirm a detected title if matching fails.

Show provenance for company information.

Make data collection and progress tracking transparent and opt-in.

### Permissions and privacy

Request only the browser permissions required by the supported domains and features. Explain what page information is sent to the backend. Do not transmit editor contents automatically; only send code when the user explicitly invokes code-help functionality. Provide a clear retention policy for submitted code, chats, and progress data.

## 13. Databases and Data Model

### PostgreSQL — source of truth

Suggested logical entities:

users — optional until accounts are needed

problems

platform_problem_mappings

topics

problem_topics

companies

company_problem_sources

content_sources

content_chunks or references to chunk records

bookmarks

user_problem_progress

user_notes

conversation_sessions

conversation_messages — only if history persistence is needed

ingestion_runs

Important constraints and indexes:

Unique platform + platform problem ID when available

Index normalized title and canonical URL

Foreign keys for canonical relationships

Index company/problem associations

Explicit timestamps and provenance

Retention/deletion policy for personal data

Normalize relationships rather than storing every company/topic association as an opaque array if those associations need querying, integrity, or analytics.

### Vector DB

Qdrant or ChromaDB stores vectors and searchable chunks. Use stable chunk IDs and payload fields that support the intended filters. Keep database versions and collection schemas controlled.

### Redis

Use for:

Frequently repeated search/recommendation results

Short-lived session/state data if required

Rate limiting

Idempotency keys where appropriate

Carefully bounded response caching

Cache keys should include relevant context, model/prompt version, and user scope where applicable. Never return one user's private notes or conversation to another user because of an incomplete cache key. Avoid caching sensitive code or private responses by default.

## 14. Evaluation and Testing

Evaluation is a core project component, not a final optional polish step.

### 14.1 Create a fixed evaluation dataset

Build a manually reviewed set of queries that represent real use cases:

Exact problem title lookup

Problem-title variants

Topic/pattern search

Company-specific search

Similar-problem discovery

Hint generation

Code debugging with supplied code

Queries where the corpus lacks enough evidence

Record the expected relevant problem/chunk IDs and the expected behavior. Split development and held-out test data to avoid tuning to the final benchmark.

### 14.2 Retrieval metrics

Measure:

Recall@K: fraction of relevant items retrieved in the top K

Precision@K: fraction of the top K that are relevant

MRR: rank of the first relevant result

NDCG@K: ranking quality when relevance grades differ

Report metrics by query category, not only one aggregate number.

### 14.3 Answer-quality evaluation

Use a documented rubric to judge:

Factual correctness

Relevance to the user's problem

Grounding in retrieved evidence

Hint usefulness and progression

Correctness of complexity analysis

Unsupported-claim rate

Whether abstention is appropriate when context is insufficient

Combine deterministic checks, human review, and LLM-assisted evaluation cautiously. An LLM judge is not ground truth.

### 14.4 System and performance metrics

Measure:

API latency: p50, p95, p99

Lexical search latency

Vector search latency

Reranking latency

Time to first streamed token

End-to-end response time

Cache hit rate

Error and timeout rate

Token usage and cost per request

Memory and CPU usage

Ingestion throughput and failure rate

Document hardware, corpus size, workload, concurrency, and baseline when publishing benchmark results.

### 14.5 Testing layers

Unit tests for normalization, BM25, scoring, and problem matching

Integration tests for Go + PostgreSQL + Redis + retrieval

Contract tests for Go/C++ and Go/optional Python interfaces

Fixture tests for each extension platform adapter

End-to-end tests for detection → resolution → retrieval → streamed response

Load tests for concurrent requests and cancellation

Security tests for authorization, rate limiting, input limits, and secret exposure

## 15. Deployment and DevOps

### Stage 1 — Local development

Use Docker Compose for PostgreSQL, Redis, vector DB, and the services that need containerization. Run the extension through the chosen browser-extension development workflow. Keep a documented .env.example with variable names but no real secrets.

### Stage 2 — Containerization

Create separate images only for actual deployable processes, such as:

Go API

C++ search service (if it runs separately)

Python embedding/reranking service (only if required)

Supporting databases during local development

Use multi-stage Docker builds, non-root runtime users, small runtime images, health checks, and pinned dependencies. Do not package the entire development toolchain into production images.

### Stage 3 — CI with GitHub Actions

On each pull request:

Format and lint Go, C++, and TypeScript.

Run unit tests.

Build each relevant component.

Run integration/contract tests where practical.

Build container images.

Run dependency/security checks.

Deployment should be a separate protected workflow with environment-specific configuration.

### Stage 4 — AWS initial deployment

Prefer a simple, low-cost architecture for the first deployed version. One possible path:

Go API and C++ search service: container hosting on ECS/Fargate, or a small EC2 instance if cost and operational tradeoffs favor it

PostgreSQL: managed PostgreSQL (e.g. RDS) if budget permits; otherwise a carefully managed single-instance setup for a demonstration

Redis: managed Redis-compatible service only if the cost is justified; otherwise use a small local/deployed instance for a demo with explicit limitations

Vector database: hosted Qdrant or self-hosted on the same small environment, after evaluating cost and persistence requirements

S3: raw data snapshots and backup/artifact storage when needed

Secrets: AWS Secrets Manager or SSM Parameter Store

Logs: CloudWatch or an equivalent supported log platform

HTTPS: managed TLS and a domain/reverse proxy configuration appropriate to the hosting option

Exact AWS choices must be re-evaluated against current pricing and service availability before deployment. Keep the initial architecture small; do not deploy EKS/Kubernetes until there is a clear operational need.

### Stage 5 — Extension distribution

For development, load the unpacked extension in a test browser. Before public distribution:

Check each target site's terms and extension policies.

Minimize permissions.

Document privacy practices.

Test supported pages and fallback behavior.

Provide an update/release process.

Do not bundle server-side API keys into the extension.

### Stage 6 — Operations

Add:

Health and readiness checks

Structured request logs with request IDs

Error rates and latency dashboards

Dependency timeouts and bounded retries

Database backups and restore tests

Ingestion job monitoring

Budget alerts and LLM usage caps

Incident/debugging notes

Prometheus/Grafana can be added when metrics justify the extra deployment work. Begin with reliable logs, health checks, and a few important metrics.

## 16. Security, Privacy, and Responsible Data Handling

Keep LLM, database, and cloud credentials server-side.

Use TLS for production traffic.

Validate request sizes and all user-controlled parameters.

Apply rate limits and usage quotas.

Restrict extension host permissions.

Do not collect editor code or page content without user action and clear notice.

Avoid logging API keys, raw tokens, private code, or sensitive chat content.

Set a retention policy and implement deletion for account data if accounts are supported.

Restrict CORS to the required origins; do not treat CORS as authentication.

Apply authorization to every user-specific object.

Keep dependency versions current and scan for known vulnerabilities.

Respect dataset licenses and website terms; retain source provenance.

Clearly distinguish source-backed company associations from estimates or model-generated recommendations.

## 17. Recommended Build Order

The order below is deliberately incremental. Each stage should leave a working, testable artifact.

### Phase A — Requirements and data audit

Obtain the exact company-question repository URL.

Inspect its folder structure, format, license, and source quality.

Choose the first supported platform.

Define the minimum user journey and API contract.

Create a small sample dataset and hand-reviewed retrieval benchmark.

Create the repository, formatting rules, and architecture decision notes.

Deliverable: documented data model, source audit, and a small test corpus.

### Phase B — Data foundation

Build a reproducible company-repository importer.

Normalize company names, problem titles, and difficulty.

Create PostgreSQL migrations and canonical problem tables.

Resolve source entries against canonical problems.

Generate an unmatched/ambiguous records report.

Add idempotency and ingestion tests.

Deliverable: queryable, source-attributed company/problem dataset.

### Phase C — Basic product slice

Build one extension adapter.

Extract the current problem's title, URL, and platform ID where available.

Implement Go problem-resolution and company-lookup endpoints.

Build a minimal extension panel showing the detected problem and source-backed company associations.

Test on real pages and saved fixtures.

Deliverable: a useful extension before adding an LLM.

### Phase D — Search foundation

Add allowed problem descriptions and/or curated DSA concept documents.

Implement a baseline keyword search.

Implement embeddings using a hosted API or optional Python embedding component.

Set up one vector DB.

Add vector retrieval and metadata filtering.

Evaluate search against the fixed dataset.

Deliverable: searchable DSA knowledge base with measured baseline quality.

### Phase E — C++ search engine

Implement tokenization and an inverted index in C++.

Implement and unit-test BM25.

Expose a narrow API to Go.

Compare C++ results with a trusted baseline.

Add hybrid ranking/RRF.

Add MMR only if diversity evaluation supports it.

Benchmark latency and memory on a defined corpus.

Deliverable: tested, benchmarked lexical retrieval component.

### Phase F — Grounded AI tutoring

Define a Go LLM-provider interface.

Implement a basic grounded hint/explanation flow.

Retrieve context before answering.

Stream results through SSE.

Add progressive hint levels and source references.

Add code debugging as an explicit user-triggered action.

Add timeouts, rate limits, cost controls, and safe fallbacks.

Evaluate answer quality and unsupported claims.

Deliverable: contextual AI tutor integrated with retrieval.

### Phase G — Extension expansion

Improve the panel and error/empty states.

Add related-problem recommendations.

Add remaining platform adapters one at a time.

Add company and difficulty filters.

Add bookmarks/notes/progress only if they fit the initial scope.

Add privacy and permissions documentation.

Deliverable: multi-platform extension with consistent behavior.

### Phase H — Production hardening

Add Redis only where caching/rate limiting is useful.

Add PostgreSQL indexes and review query plans.

Add request IDs, structured logs, health checks, and key metrics.

Dockerize deployable services.

Add GitHub Actions CI.

Load-test and address actual bottlenecks.

Deploy to a cost-conscious AWS environment.

Configure TLS, secrets, backups, monitoring, and budget alerts.

Publish documentation, screenshots/demo, architecture diagram, and measured evaluation results.

Deliverable: reproducibly deployed portfolio project.

### Phase I — Advanced improvements

Only after the previous stages work:

HyDE and query expansion

More sophisticated rerankers

Adaptive retrieval by query intent

Multi-LLM routing

Personalized practice plans

Interview simulation

More advanced observability

Horizontal scaling and orchestration if measured demand requires it

## 18. Suggested Repository Layout

This is a logical starting point, not a mandate to create all directories immediately.

dsa-interview-assistant/
├── extension/
│   ├── src/
│   ├── tests/
│   └── README.md
├── backend-go/
│   ├── cmd/
│   ├── internal/
│   ├── migrations/
│   ├── openapi/
│   ├── tests/
│   └── Dockerfile
├── retrieval-cpp/
│   ├── include/
│   ├── src/
│   ├── tests/
│   ├── benchmarks/
│   ├── CMakeLists.txt
│   └── Dockerfile
├── ai-tools-python/          # optional; omit if unnecessary
│   ├── embeddings/
│   ├── evaluation/
│   ├── tests/
│   └── pyproject.toml
├── data/
│   ├── schemas/
│   ├── samples/
│   └── README.md
├── evaluation/
│   ├── retrieval/
│   ├── answer_quality/
│   └── benchmark_results/
├── deploy/
│   ├── compose.yaml
│   ├── aws/
│   └── monitoring/
├── docs/
│   ├── architecture.md
│   ├── data-sources.md
│   ├── api.md
│   ├── privacy.md
│   └── decisions/
├── .github/
│   └── workflows/
├── .env.example
└── README.md

Do not commit .env, API keys, production data, or private user information. Include sample data that is redistributable.

## 19. Recommended MVP Scope

The full vision is intentionally ambitious. The first release should prove one end-to-end path:

Import the company-question repository.

Store normalized company/problem mappings in PostgreSQL.

Build one browser adapter, preferably for one target platform.

Detect the current problem and resolve it.

Display company associations with provenance.

Add lexical search and related-problem lookup.

Add one grounded AI hint flow with SSE.

Add a small vector retrieval layer if the knowledge base warrants it.

Test retrieval and response quality.

Deploy the Go API and required data services at low cost.

C++ should be introduced when the baseline search and evaluation set exist, so there is something meaningful to compare against. If the C++ BM25 engine is part of the project's learning goal from day one, implement it after a simple baseline and keep its interface narrow.

This MVP is already demonstrable. Add additional platforms, personalized analytics, and advanced RAG techniques after it works reliably.

## 20. Resume and Portfolio Guidelines

The goal is to produce evidence of engineering, not just a long technology list.

Strong resume bullets should be written only after the work and measurements exist. Useful dimensions include:

Number of canonical problem records and company associations imported

Number of supported platforms and adapter test coverage

Recall@K, MRR, and NDCG on a documented retrieval benchmark

Search p50/p95 latency and corpus/hardware details

End-to-end time-to-first-token and response latency

Ingestion throughput and duplicate/error rates

Cache hit rate and request cost, if caching is implemented

CI coverage and successful reproducible deployment

Use this format:

Built **[component]** using **[technology]** for **[measurable purpose]**, evaluated on **[dataset/workload]**, achieving **[measured result]** against **[baseline]**.

Do not claim “96.6% retrieval accuracy,” “91.8% hallucination reduction,” “10M+ embeddings,” “sub-200 ms,” or any similar figure merely because those appeared in the inspiration project. Establish your own definitions, benchmark, and evidence.

## 21. Important Design Trade-Offs

### Go vs Python backend

Go is the selected main backend because the project owner wants to demonstrate concurrency, networking, APIs, and service orchestration. Python remains available for model tooling. This is a design choice, not a claim that Go is always faster or better for every backend workload.

### C++ vs an existing search engine

A custom C++ BM25 engine demonstrates systems fundamentals and allows low-level optimization. Mature search engines may provide better features and relevance out of the box. Keep the custom engine only if it adds measurable value or is a central learning objective.

### Vector database choice

Use one vector database initially. Qdrant is the current preferred deployable candidate; ChromaDB remains a prototype option. Decide based on metadata filtering, operational complexity, persistence, deployment cost, and measured performance.

### Microservices vs modular monolith

Start as a modular Go application plus only the separate processes genuinely needed for C++ and optional Python. Separate more services only when deployment, isolation, or scaling requirements justify it.

### Cloud cost

Prefer a working small AWS deployment over an elaborate multi-cloud system. Track recurring database, compute, storage, networking, and LLM costs. Use budgets/alerts and shut down unused resources. Confirm current prices before selecting services.

### Search techniques

Hybrid retrieval, RRF, HyDE, MMR, and reranking are options to test—not a checklist that must be implemented. Keep techniques that improve measured relevance or user experience without unjustified latency/cost.

## 22. Open Questions to Resolve

These are genuinely undecided and should be clarified before their implementation depends on them:

Company repository: What is its exact URL, license, and data format?

Initial platform: Which coding website should be supported first?

Data rights: Which sources may legally and practically be used for statements, editorials, tags, and code?

LLM provider: Which provider and model meet quality, cost, latency, and regional requirements?

Embeddings: Hosted API or local model? This determines whether an online Python service is needed.

Vector DB: Qdrant or ChromaDB for the first release?

C++ interface: HTTP or gRPC for the search service?

Authentication: Should the MVP require accounts, or should it begin with limited anonymous usage?

Progress tracking: Which information should be stored, and for how long?

Deployment budget: What monthly cost is acceptable?

Browsers: Chromium only at first, or Firefox support too?

Extension framework: Confirm the current maintenance and compatibility of Plasmo before committing.

Content retention: Should chats and submitted code be stored, and can users delete them?

Distribution: Personal/local use first, or eventual public extension-store release?

When continuing in another chat, ask only the questions necessary for the next implementation step. Do not block basic planning on every open question.

## 23. Instructions for the Next LLM or Developer

When using this README as context:

Treat the chosen language split as Go for the main backend, C++ for a focused search/performance engine, and Python only where it is practically needed.

Treat the browser extension as the primary user interface, not a standalone ChatGPT-style website.

Treat company-question data as source-attributed evidence, not guaranteed verified interview-frequency data.

Do not assume the repository URL is known; ask for it when implementation reaches ingestion.

Do not invent implementation status, performance numbers, benchmark outcomes, or cloud costs.

Avoid proposing every advanced technique at once. Follow the build phases and deliver working increments.

Prefer minimum-cost and free/local development where practical, then deploy a small AWS version when the product is stable.

When asked to implement a component, provide a short purpose, exact file path, complete code, run instructions, and test steps.

Keep the frontend focused and practical; prioritize the data pipeline, retrieval quality, backend correctness, and evaluation.

Explain architectural trade-offs and avoid extra services that do not provide clear value.

Check current documentation/pricing before relying on cloud or framework-specific details.

Keep user privacy, source licensing, extension permissions, and secure secret management in scope.

## 24. One-Sentence Project Summary

An AI-powered, multi-platform browser extension for DSA interview preparation, backed by a Go API, a C++ lexical retrieval/ranking engine, PostgreSQL, Redis, a vector database, and optional Python-based embedding/model tooling, with source-attributed company-question intelligence, grounded tutoring, recommendations, evaluation, and cost-conscious cloud deployment.